# EduLedger Frontend Review

## 1. Home Page

- UI needs refinement to better match the Figma.

- Hero section, cards, "How It Works", "Top Authors", and footer require improvements.

- Typography, spacing, icons, responsiveness, and overall visual polish need updates.

## 2. Marketplace Page

- Banner, categories sidebar, and filters need to match the Figma.

- Card design, typography, spacing, buttons, and icons require refinement.

- Expand/collapse category icons are missing.

- Pagination needs to be fixed.

- Overall UI requires polishing and responsiveness improvements.

## 3. Note Details Page

- Layout, spacing, typography, buttons, and cards need refinement.

- "Discover More Notes" section should better match the Figma.

- Previous/Next navigation is missing.

- Footer, icons, and overall UI polish require improvements.

## 4. Connect Existing Wallet, Connect New Wallet

- UI requires refinement to match the Figma.

- Wallet connection flow needs verification.

## 5. Authentication Screens (Not Implemented)

The following Figma screens are currently missing:

- Login

- Sign Up

- Account Created (Success)

## 6. Dashboard

- Dashboard UI components exist in the codebase.

- However, the dashboard is currently not accessible through the application flow.

- Navigating to the dashboard redirects back to the Home page.

- Dashboard Empty State screen from the Figma is missing.

- Dashboard Wallet Connected state requires verification and integration.

## 7. Remaining Screens to Implement

The following screens/pages are either missing or not accessible:

- Upload Note

- Upload New Notes

- Mint NFT

- Success Confirmation

- Leaderboard

- My Notes

- Edit Note

- Success Confirmation

- My Cart

- History

- Settings

## 8. Overall Assessment

I have reviewed the current frontend implementation and compared it with the Figma.

Overall, the project has a good foundation, and the core structure is already in place. Several key pages have been implemented; however, additional work is required to match the Figma design more closely and complete the remaining user flows.

I wasn't able to fully verify the wallet integration in my local environment.

Based on my review to complete the remaining frontend work, assuming the backend APIs and smart contracts are ready.

### Summary

- The core application structure is in place.

- Home, Marketplace, Note Details, and the Email Modal have been implemented but require UI refinements to match the Figma.

- Several screens are still pending implementation (Authentication, Dashboard flows, Upload, Mint NFT, Leaderboard, My Notes, Cart, History, Settings, etc.).

- Existing pages require improvements in layout, spacing, typography, icons, components, responsiveness, animations, and overall visual polish.

- Routing, authentication flow, wallet flow, and the complete end-to-end user journey should be reviewed and verified before the frontend can be considered production-ready.

- Wallet connection flow has been implemented in the codebase. However, end-to-end testing and verification of the complete wallet flow (connection, authentication, profile creation, and blockchain interactions) are still required.S

- Question: Are all backend APIs ready for frontend integration, or are there still APIs pending to be developed?

### Estimated Time: 1 Month